AI-ORCHESTRATED

AGENTIC SDLC FRAMEWORK

Multi-AI Collaboration & Dynamic Agent Orchestration

for End-to-End Software Development

Version 1.0

December 2024

Prepared for: Mustafa Yıldırım

# Table of Contents

# 1. Executive Summary

This framework establishes a comprehensive methodology for orchestrating multiple AI systems (Claude, ChatGPT, Gemini) throughout the entire software development lifecycle. The framework enables automated iteration between AI systems until reaching maturity at each phase, with human approval gates at critical transitions.

The system introduces dynamic, project-specific agent definitions that can be customized for each unique project's technology stack, domain requirements, and quality standards. This allows for parallel execution of development tasks while maintaining strict quality controls.

## 1.1 Key Capabilities

- Multi-AI Collaboration: Leverages strengths of Claude, ChatGPT, and Gemini in coordinated workflows

- Phase-Gate Automation: Automatic iteration until maturity criteria met

- Dynamic Agent Registry: Project-specific agent definitions based on tech stack

- Parallel Execution: Concurrent task execution with dependency management

- Quality Assurance: Comprehensive testing at every level (unit, integration, E2E, performance)

# 2. Framework Architecture Overview

## 2.1 High-Level Flow

The framework operates in two main modes: Planning Mode (Requirements → Architecture → Epic/Task Breakdown) and Execution Mode (Development → Testing → Deployment). Each mode leverages the AI Triumvirate differently.

┌─────────────────────────────────────────────────────────────────┐

│                    PLANNING MODE                                │

│  [Requirements] → [Architecture] → [Epic/Task Breakdown]       │

│       ↓                ↓                    ↓                   │

│  Claude+GPT+Gemini iterate until GATE APPROVAL                 │

└─────────────────────────────────────────────────────────────────┘

↓

┌─────────────────────────────────────────────────────────────────┐

│                   EXECUTION MODE                                │

│  [Agent Registry] → [Parallel Dev] → [Testing] → [Deploy]      │

│       ↓                ↓               ↓            ↓           │

│  Dynamic Agents execute tasks with quality gates                │

└─────────────────────────────────────────────────────────────────┘

## 2.2 AI Triumvirate Roles

Each AI system has distinct strengths that are leveraged throughout the framework:

| AI System | Primary Strengths | Primary Role |
| --- | --- | --- |
| Claude | Deep reasoning, code generation, system design, nuanced analysis | Primary Architect & Lead Developer, Orchestrator |
| ChatGPT | Broad knowledge, creative solutions, rapid prototyping, user perspective | Reviewer, Alternative Generator, UX Advocate |
| Gemini | Multi-modal analysis, fact verification, edge case discovery, Google ecosystem | Challenger, Validator, Edge Case Hunter |

# 3. Phase Definitions

Each phase has defined inputs, outputs, AI roles, and exit criteria. The orchestrator manages iteration within each phase until all exit criteria are satisfied.

## 3.1 Phase 1: Requirements Gathering

### 3.1.1 Phase Overview

| Objective | Transform initial project idea into comprehensive, validated requirements |
| --- | --- |
| Input | Project idea, domain context, constraints, stakeholder needs |
| Output | User Stories, NFRs, Integration Points, Risk Matrix, Domain Glossary |
| Max Iterations | 5 rounds (escalate to human if not converged) |

### 3.1.2 AI Role Assignment

- Claude (Lead): Creates initial requirements draft, structures user stories, defines acceptance criteria

- ChatGPT (Reviewer): Reviews from user perspective, suggests missing scenarios, proposes alternatives

- Gemini (Challenger): Identifies edge cases, validates against industry standards, finds contradictions

### 3.1.3 Exit Criteria

- All user stories have acceptance criteria (GIVEN-WHEN-THEN format)

- NFRs are quantified (response time < Xms, uptime > Y%)

- All three AIs confirm "no critical gaps"

- Risk matrix completed with mitigation strategies

## 3.2 Phase 2: Architecture Design

### 3.2.1 Phase Overview

| Objective | Design scalable, maintainable system architecture addressing all NFRs |
| --- | --- |
| Input | Validated requirements, NFRs, constraints, tech preferences |
| Output | System diagrams, tech stack, API contracts, data models, deployment topology |
| Max Iterations | 4 rounds |

### 3.2.2 AI Role Assignment

- Claude (Architect): Designs system architecture, defines component boundaries, creates API contracts

- ChatGPT (Alternative Explorer): Proposes alternative patterns, evaluates trade-offs, suggests optimizations

- Gemini (Validator): Validates against NFRs, checks scalability assumptions, identifies bottlenecks

### 3.2.3 Exit Criteria

- All NFRs addressed with specific architectural decisions

- Trade-offs documented and justified

- API contracts defined (OpenAPI/AsyncAPI)

- Data models complete with relationships

- All three AIs confirm "architecture is sound"

## 3.3 Phase 3: Epic & Task Breakdown

### 3.3.1 Phase Overview

| Objective | Break down architecture into executable epics, stories, and atomic tasks |
| --- | --- |
| Input | Architecture documents, user stories, tech stack decisions |
| Output | Epic list, task breakdown, dependency graph, agent assignments, sprint plan |
| Max Iterations | 3 rounds |

### 3.3.2 AI Role Assignment

- Claude (Planner): Creates epic structure, breaks into tasks, estimates complexity, assigns to agents

- ChatGPT (Optimizer): Identifies parallelization opportunities, suggests task groupings, optimizes flow

- Gemini (Dependency Analyzer): Validates dependencies, identifies critical path, flags blockers

### 3.3.3 Exit Criteria

- Each task is ≤ 4 hours of work

- Dependencies clearly mapped

- Each task assigned to specific agent type

- Parallel execution paths identified

- All three AIs confirm "plan is executable"

# 4. Dynamic Agent Registry

The Agent Registry is the core innovation enabling project-specific execution. At the start of each project, agents are defined based on the technology stack, domain requirements, and quality standards.

## 4.1 Agent Definition Schema

Each agent is defined using the following JSON schema:

{

"agentId": "string",           // Unique identifier

"agentType": "enum",           // backend|frontend|database|devops|qa|...

"name": "string",              // Human-readable name

"techStack": ["string"],       // Technologies this agent handles

"responsibilities": ["string"],// What this agent does

"systemPrompt": "string",      // Detailed AI prompt for this agent

"qualityGates": ["string"],    // Checks before task completion

"canCollaborateWith": ["agentId"], // Allowed agent interactions

}

## 4.2 Standard Agent Types

| Agent Type | Responsibilities | Example Tech Stacks |
| --- | --- | --- |
| Backend | API development, business logic, data access layer | .NET Core, Node.js, Python, Go, Java |
| Frontend-Web | Web UI components, state management, API integration | React, Vue, Angular, Svelte |
| Frontend-Mobile | Mobile UI, platform-specific features, offline support | React Native, Flutter, Swift, Kotlin |
| Database | Schema design, migrations, query optimization, indexing | PostgreSQL, MongoDB, Redis, SQL Server |
| DevOps | CI/CD, infrastructure as code, deployment automation | Docker, K8s, Terraform, GitHub Actions |
| QA-Unit | Unit test creation, mocking strategies, coverage analysis | xUnit, Jest, pytest, JUnit |
| QA-Integration | Integration tests, API testing, contract testing | Postman, Pact, TestContainers |
| QA-E2E | End-to-end testing, user flow validation | Playwright, Cypress, Detox |
| QA-Performance | Load testing, stress testing, performance benchmarking | k6, JMeter, Gatling, Artillery |
| Security | Security scanning, vulnerability assessment, compliance | OWASP ZAP, Snyk, SonarQube |

## 4.3 Sample Agent Definition

Below is a complete example of a Backend Agent definition for a .NET Core project:

{

"agentId": "backend-dotnet-001",

"agentType": "backend",

"name": ".NET Core Backend Developer",

"techStack": [".NET 8", "Entity Framework Core", "MediatR", "FluentValidation"],

"responsibilities": [

"Implement Clean Architecture patterns",

"Create REST API endpoints with proper validation",

"Implement CQRS with MediatR",

"Handle database operations via EF Core"

],

"systemPrompt": "You are a senior .NET developer specializing in..."

"qualityGates": [

"Code compiles without errors",

"All unit tests pass",

"No SonarQube critical issues",

"API documentation generated"

],

"canCollaborateWith": ["database-001", "qa-unit-001", "devops-001"]

}

# 5. Orchestration Engine

The Orchestration Engine manages the entire workflow, from AI iteration in planning phases to parallel agent execution in development phases.

## 5.1 Engine Components

- Phase Manager: Controls phase transitions, enforces exit criteria, manages gate approvals

- AI Router: Directs prompts to appropriate AI system based on role assignment

- Agent Spawner: Creates agent instances from registry based on task requirements

- Task Scheduler: Manages parallel execution, respects dependencies, optimizes throughput

- Quality Controller: Runs quality gates, aggregates results, triggers rework if needed

- State Manager: Persists project state, enables resume from any point

## 5.2 Iteration Protocol

Within each planning phase, AIs iterate until consensus is reached:

┌─────────────────────────────────────────────────────────────┐

│  ITERATION PROTOCOL                                         │

├─────────────────────────────────────────────────────────────┤

│  1. Claude creates/updates artifact                         │

│  2. ChatGPT reviews, provides feedback                      │

│  3. Gemini challenges, validates                            │

│  4. IF all say "approved" → proceed to gate                 │

│     ELSE → Claude incorporates feedback, goto step 2        │

│  5. IF max_iterations reached → escalate to human           │

└─────────────────────────────────────────────────────────────┘

## 5.3 Parallel Execution Strategy

During development, tasks are executed in parallel based on dependency analysis:

- Dependency Graph: DAG (Directed Acyclic Graph) built from task dependencies

- Wave Execution: Tasks with satisfied dependencies execute in parallel waves

- Resource Pooling: Agent instances pooled to maximize API throughput

- Failure Handling: Failed tasks retry up to 3 times before blocking dependents

# 6. Quality Gates

Quality is enforced at multiple levels throughout the framework. Each gate must pass before proceeding.

## 6.1 Gate Hierarchy

| Level | Gate Type | Criteria |
| --- | --- | --- |
| L1 | Task Completion | Agent's quality gates pass, code compiles |
| L2 | Unit Testing | ≥80% code coverage, all tests green |
| L3 | Integration Testing | API contracts validated, integrations work |
| L4 | E2E Testing | User flows complete successfully |
| L5 | Performance Testing | NFR thresholds met (latency, throughput) |
| L6 | Security Scan | No critical/high vulnerabilities |
| L7 | Regression Testing | No regressions from baseline |

## 6.2 Automated Remediation

When a quality gate fails, the system attempts automated remediation before escalating:

- Identify failing criteria and extract error details

- Route to appropriate agent with error context

- Agent generates fix, re-runs quality gate

- If still failing after 3 attempts, escalate to human

# 7. Prompt Templates

Standardized prompts ensure consistent, high-quality outputs from each AI system.

## 7.1 Phase 1: Requirements - Claude (Lead)

## ROLE

You are a Senior Business Analyst creating comprehensive requirements.

## CONTEXT

Project: {{project_name}}

Domain: {{domain}}

Initial Brief: {{brief}}

Previous Iteration Feedback: {{feedback}}

## TASK

Create/update requirements document with:

1. User Stories (GIVEN-WHEN-THEN acceptance criteria)

2. Non-Functional Requirements (quantified)

3. Integration Points

4. Risk Matrix with mitigation strategies

5. Domain Glossary

## OUTPUT FORMAT

Return JSON with structure: {userStories, nfrs, integrations, risks, glossary}

## 7.2 Phase 1: Requirements - ChatGPT (Reviewer)

## ROLE

You are a UX-focused Product Manager reviewing requirements.

## INPUT

Requirements Document: {{requirements_json}}

## TASK

Review and provide feedback on:

1. Missing user scenarios

2. Unclear acceptance criteria

3. User experience gaps

4. Alternative approaches

## OUTPUT FORMAT

Return JSON: {approved: bool, feedback: [{type, severity, description, suggestion}]}

## 7.3 Phase 1: Requirements - Gemini (Challenger)

## ROLE

You are a QA Architect identifying edge cases and contradictions.

## INPUT

Requirements: {{requirements_json}}

ChatGPT Feedback: {{chatgpt_feedback}}

## TASK

Challenge and validate:

1. Edge cases not covered

2. Contradictions between requirements

3. Unrealistic NFR targets

4. Security/compliance gaps

## OUTPUT FORMAT

Return JSON: {approved: bool, challenges: [{type, description, impact, resolution}]}

# 8. Handoff Protocol

Standardized data formats ensure smooth transitions between phases and AI systems.

## 8.1 Phase Output Schema

Each phase produces a structured output that becomes input for the next phase:

interface PhaseOutput {

phaseId: string;

phaseName: string;

completedAt: DateTime;

iterationCount: number;

artifacts: Artifact[];

aiConsensus: {

claude: { approved: boolean; notes: string };

chatgpt: { approved: boolean; notes: string };

gemini: { approved: boolean; notes: string };

};

humanApproval: {

approved: boolean;

approvedAt: DateTime;

feedback?: string;

};

}

## 8.2 Gate Approval Message Template

When a phase completes and requires human approval, the following message is generated:

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

🚦 PHASE GATE APPROVAL REQUIRED

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

📍 Completed Phase: {{phase_name}}

📍 Next Phase: {{next_phase_name}}

📊 Iteration Summary:

• Total Rounds: {{iteration_count}}

• Claude Revisions: {{claude_revisions}}

• ChatGPT Suggestions: {{chatgpt_suggestions}} ({{accepted}}/{{rejected}})

• Gemini Challenges: {{gemini_challenges}} (all resolved)

📋 Artifacts Produced:

{{artifact_list}}

✅ AI Consensus: {{consensus_status}}

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

Approve? (yes / no / [specific feedback])

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

# 9. Implementation Guide

## 9.1 Getting Started

To implement this framework for a new project:

- Define project scope and initial requirements in natural language

- Determine technology stack preferences and constraints

- Create Agent Registry based on tech stack

- Initialize orchestration engine with project config

- Begin Phase 1 with Claude generating initial requirements

- Monitor iteration progress, approve gate transitions

## 9.2 Configuration Options

The framework supports various configuration options:

- Max Iterations per Phase: Default 5, adjustable per phase

- Quality Gate Thresholds: Code coverage %, performance targets

- Parallel Execution Limits: Max concurrent agent tasks

- AI Model Selection: Specific model versions per AI system

- Notification Preferences: Gate approval channels, alerts

## 9.3 Best Practices

- Start with well-defined scope: Clearer input leads to faster convergence

- Review AI iterations: Even without intervention, understanding the discussion helps

- Customize agent prompts: Project-specific context improves output quality

- Monitor quality gates: Early failures indicate fundamental issues

- Version control artifacts: Track all generated outputs for audit trail

# 10. Appendix

## A. Complete Phase Reference

| Phase | Claude Role | ChatGPT Role | Gemini Role | Key Outputs |
| --- | --- | --- | --- | --- |
| Requirements | Lead Analyst | UX Reviewer | Challenger | User Stories, NFRs, Risks |
| Architecture | Architect | Alt Explorer | Validator | Diagrams, APIs, Data Models |
| Planning | Planner | Optimizer | Dep. Analyzer | Epics, Tasks, Dependencies |
| Development | Orchestrator | Support | Support | Code, Tests, Configs |
| Testing | QA Lead | Test Gen | Edge Cases | Test Suites, Reports |
| Deployment | DevOps Lead | Docs Gen | Validation | CI/CD, IaC, Runbooks |

## B. Glossary

- Agent: A specialized AI instance with defined responsibilities and tech stack

- Gate: A decision point requiring approval before proceeding

- Iteration: One round of AI collaboration (Claude → ChatGPT → Gemini)

- Orchestrator: The system component managing workflow and AI coordination

- Phase: A major stage in the SDLC (Requirements, Architecture, etc.)

- Quality Gate: Automated checks ensuring output quality

- Triumvirate: The three AI systems (Claude, ChatGPT, Gemini) working together

— End of Document —